5.1 Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input & Story Creation | USN-1 | As a user, I can enter a story prompt, character name, setting, tone and art style. | 2 | High | Subasri, Yuvasri |
| Sprint-1 | AI Story Generation | USN-2 | As a user, I can generate a structured comic outline using AI. | 2 | High | Vishrutha, Krishnapriya |
| Sprint-1 | AI Story Generation | USN-3 | As a user, I can generate narration and character dialogues for the comic panels. | 2 | High | Yuvasri, Dharshini |
| Sprint-1 | Image Generation | USN-4 | As a user, I can generate comic illustrations for the generated panels. | 2 | High | Vishrutha, Subasri |
| Sprint-1 | Frontend | USN-5 | As a user, I can access a simple web interface to create a comic. | 2 | Medium | Dharshini, Krishnapriya |
| Sprint-2 | Comic Preview | USN-6 | As a user, I can view the generated comic panels with images, captions and narration. | 2 | High | Subasri, Dharshini |
| Sprint-2 | PDF Export | USN-7 | As a user, I can download the generated comic as a PDF. | 2 | High | Yuvasri, Vishrutha |
| Sprint-2 | Backend Integration | USN-8 | As a user, I can generate a comic through the integrated FastAPI backend. | 2 | High | Krishnapriya, Subasri |
| Sprint-2 | Testing | USN-9 | As a project team, we can test comic generation, preview, image generation and PDF export. | 2 | Medium | All Members |
| Sprint-2 | Documentation | USN-10 | As a project team, we can document the project workflow, results and future scope. | 2 | Medium | All Members |