5.2 Project Tracker, Velocity and Burndown Chart

# Project Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 3 Days | 29 Sep 2026 | 01 Oct 2026 | 10 | 01 Oct 2026 |
| Sprint-2 | 10 | 2 Days | 02 Oct 2026 | 03 Oct 2026 | 10 | 03 Oct 2026 |

# Velocity

Total story points = 20.
Total project duration = 5 days.
Average velocity = 20 ÷ 5 = 4 story points/day.

# Burndown Chart

ComicCraft Sprint Burndown Chart

# Team Responsibilities

| Team Member | Planned Responsibility |
| --- | --- |
| Yuvasri | Story generation, backend integration and testing |
| Vishrutha | AI/image generation and PDF export |
| Krishnapriya | Frontend, FastAPI integration and documentation |
| Dharshini | Frontend, comic preview and testing |
| Subasri | Project coordination, user input module and final integration |